## Slide 1: The SDLC and Scrum-Agile Approach
Timothy Low-Beer

## Slide 2: Scrum Team
Product Owner
Scrum Master
Developers
Testers

## Slide 3: Product Owner
Communicates between the client and the scrum team
Updates the team on requirements of the software, ensuring it meets the client’s needs
Manages the product backlog, ensuring that each task is completed in a timely manner in an appropriate order, and in order of priority
Provides user stories to the scrum team so that they know what they need to build for the client

## Slide 4: Scrum Master
Runs the sprint, giving details on the project to complete before it begins at sprint planning and reviewing at the end
Leads the daily standups, helping the team determine who is doing what each day, and getting updates from the previous day’s work
Communicates with the product owner and the client as necessary to update on the state of the project

## Slide 5: Developers
Build and maintain the software to meet the client’s needs
Makes changes if they come up
Updates other team members on their progress so that everyone knows the state of the project
Helps others with their work as necessary to make sure they can expand their skillset, and asks for help if needed

## Slide 6: Testers
Develop test cases to outline what the system needs to do in which scenarios, giving an outline of how the code needs to be written
Tests the system, and possibly makes or suggests changes if any test cases fail so that the system is changed to work as intended

## Slide 7: Software Development Lifecycle
Analysis
Design
Implementation
Testing
Deployment
Maintenance/Retirement

## Slide 8: Analysis
Requirements are gathered
This is necessary to ensure the system is built to the requirements of the customer
In agile, this step may be recurring as the customer changes or adds requirements that they realize are necessary, or just want to change
In waterfall, everything the customer want must be brought forth here before moving on, and if they change their needs, the whole project may need to be rolled back to this step

## Slide 9: Design
The system architecture is created
Nothing is coded or implemented at this step, instead it is outlined, such as in user stories and test cases
Design makes implementation and testing easier by providing a framework to use for them
In agile, changes to the client’s requirements, or changes in how the team is building to make the system more optimally can occur during other stages
In waterfall, this stage must be fully completed, and any changes in the design could require the whole project to return to this phase

## Slide 10: Implementation
The code is written for the system based on the design
In agile, this is done alongside testing to ensure that each unit of code works as intended and meets the needs of the client
In waterfall, the code is written before testing functionality

## Slide 11: Testing
The code is tested for bugs and functionality
Any errors are fixed
In agile, this occurs alongside implementation to ensure everything is functioning as intended before moving on to the next part
In waterfall, testing occurs after implementation, and while any changes needed are still made, large structural errors in the system may require the code to be re-written or the design to be reviewed, causing large setbacks

## Slide 12: Deployment
The system is released for the end-user to use
In agile, this can occur with continuing implementation and testing to update the system’s functionality beyond the initial
In waterfall, this may be the final version of the software intended to reach the users, with maintenance as a distinct phase

## Slide 13: Maintenance
The software is continually tested and updated
In agile, this can occur along the other steps, and as a part of them, rather than its own distinct phase in the lifecycle
In waterfall, this occurs only after the completed software is deployed to keep it updated

## Slide 14: Retirement
Specified for agile, but will still happen with waterfall
The software is either fully removed from where it can be accessed, retiring it fully, or continuing support ends, leaving users with no further updates, but they still have the software
If users still have the software but no support, it is recommended they use whatever it is replaced by for security, such as Microsoft ending support for Windows 7

## Slide 15: Considerations
Agile allows for far more changes in the development of the software
Agile won’t roll back to a prior step, or even the start of development, when a change comes up
Waterfall does everything that can be thought of as necessary before moving to the next step, possibly slowing things down, but being more complete
If anything is missed or changes come up, waterfall can’t pivot easily and may have to revert to an earlier step.

## Slide 16: References
Anurina, O. (2021, November 12). Agile SDLC: How Your Project Can Benefit From This Model. https://mlsdev.com/blog/agile-sdlc
Balaji, S., & Murugaiyan, M. S. (2012). Waterfall vs. V-Model vs. Agile: A comparative study on SDLC. International Journal of Information Technology and Business Management, 2(1), 26-30.
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Microsoft. (n.d.). Microsoft OneDrive. Windows. https://www.microsoft.com/en-us/windows/end-of-support